Critical Path/Task Pattern

|  |  |
| --- | --- |
| Establish an API | |
| Start: Day 1 | ID: 1 |
| Finish: Day 3 | Dur: 3 |

|  |  |
| --- | --- |
| Utilize Data | |
| Start: Day 4 | ID: 3 |
| Finish: Day 8 | Dur: 5 |

|  |  |
| --- | --- |
| Build Basic Layout | |
| Start: Day 1 | ID: 2 |
| Finish: Day 2 | Dur: 2 |

|  |  |
| --- | --- |
| Style Website | |
| Start: Day 3 | ID: 4 |
| Finish: Day 4 | Dur: 2 |